# "E-Court Project & ICT Applications in Judiciary"

# National Conference

on

E-Government & E-Society

ON

December 11-12, 2010

By Justice Sunil Ambwani,

Judge, Allahabad High Court

**************

1.	E-Governance in judiciary is necessary to  accelerate the  case progression to reach its logical end within the set time frame.  Use of ITC has demystified  the adjudicatory process ensuring transparency, and  accountability.  It reduces human discretion, which is the root cause of bad practices and makes judicial services uniform and predictable.

2.	Judicial system  is under heavy burden of docket overload.  The legitimacy  of the entire judicial administration  is at stake.  The problem is more acute in trial courts, which bears  the load of almost 70%   of the litigation.  The stake holders demand  responsive and speedy justice  without compromising with quality.

3.	The ICT  has so far helped us in  achieving  the following objectives:-

1. Preparation of database of the pending cases with its classification;

2.  Meaningful case tracking system;

3. Differentiated case management;

4. On-line information of  pendency and case status;

5. Generation of authenticated copies;

6. Administrative functions including the maintenance  of the records of the subordinate court judicial officers and court staff;

7. Evolving scientific method  for  speed, accuracy and economics of litigation.

4.	The e-Courts scheme  provides ICT enablement of the lower courts across the country, in their functioning.   The project envisages deployment of hardware, software and networking to assist district and taluka courts in streamlining their day to day functioning and to perform  key functions such as case filing, allocation, registration, case workflow, orders and judgments to be  IT-enabled; cause lists, case status, orders, judgments and the accessibility of all these functions to the stake holders, including litigants, lawyers and general public.

5.	The first phase of the e-Courts project was approved in February, 2007.  The duration of the phase was 2 years with  a planned expenditure of Rs.442  Crore for different components of the project.  Along with ICT implementation in district and taluka courts, the project also manages and implements  the ICT infrastructure upgradation at Supreme Court and all High Courts.   The project life has been extended with increase in expenditure.

6.	National Informatics Centre is the implementing agency for the project.  NIC personnel at District level are part of District Project Monitoring Committee, headed by District Judge, to look after progress of e-Courts Project in the entire District, including Taluka Courts.  NIC technical  personnel are advising  the District Judiciary in site preparation activities,  Hardware installation, Networking, Application Software implementation, and all other technical issues.

7.	The project is being implemented under the guidance of the e-Committee.  The office of e-Committee provides the valuable interface to the judiciary, and also supplements NIC in all implementation aspects.

8.	The e-Courts Mission Mode Project has provided 13365 laptops to subordinate court judges and 12599 laser printers. The training has been imparted to almost all the judges and the court staff.  Broadband/ dialed up  connections have been provided to the judges and court complex.

9.	The scheme provides for site preparation including Computer Server Room; Judicial Service Centre in each district.  The  application software has been developed by NIC, based on Common Data  Structures, and functionality.

10.	The e-Court Project has provided hardware and System Officers selected by the High Court from amongst   the candidates  forwarded by the vendors for installation, training and development.  The scheme provides for 4 computers (1 desktop and 3 thinclients)  with 3 printers  in each Court, 2 in Judicial Service Centre and 1 for general purpose, and 3 printers (2 in Court and 1 for Judicial Service Centre/general purpose).   All the computers are to be networked  to a Server.  One scanner is also provided to each Court complex.

11.	In 71 District Courts of U.P. out of  756 court complexes in the country, site preparation has been completed in 57,  Desktops  have been  installed  in 69, thinclients in 27, and servers in 65. The LAN is complete in 37.  Almost all the 69 districts, where desktops  and printers have been installed, cause list and orders are being generated by computers.

12.	The implementation of e-Court Project has  thrown up several challenges.  We have held series of meetings, with Nodal Officers, System Officers, Officers of NIC, HCL and other service providers and have identified the  areas, which continue to require our attention:-

1. Coordination between different implementation agencies like NIC, PWD, Service Providers;

2. Availability of land and building; electric supply; training staff, troubleshooters;

3. Training and Motivation;

4. Cooperation of stakeholders:-

a. Lawyers

b. Court staff

c. Litigants

d. District agencies, like police,  Medical & health 	Department, Forensics.

5. Standardisation customisation and upgradation of application software

6. Support from State Government, including budget for

a. stationary

b. AMCs

7. Change in attitude of planners.

8. Outdated, equipment, lack of motivation and foresight.

13.	A complete  ITC enablement of judiciary will be achieved in a few years.  I can foresee the future of ICT enablement of judiciary in next 20 years in following areas:-

1. Complete ICT enablement of Judiciary will provide paperless judiciary;

2. e-Database

3. e-Libraries

4. Digitalisation of entire court records

5. e-Filing-Registration-Sorting-classification

6. Service of summons

7. Court diaries and cause lists

8. Website of each court on which records and orders are  available

9. All rules, procedures, circulars, notices, ADR procedures, court fees enquiry & payment on website

10. Online settlement of all petty cases, payment of fines

11. Wi-fi enabled Court campus

12. Online case tracking system

13. Video  conferencing from Jails

14. Evidence of investigation, police officers, doctors and experts  and confessions by videoconferencing/ scanning of all documentary evidence (S/161, 164 & 167 CrPC)

15. entire administrative work: service records of officers and staff, accounts-payrolls, tender-purchase, budget, fines and deposits, inventing control

16. evidence to be led in e-form- S/4 IT Act

17. All authentications by digital signatures S/5 IT Act

18. Grant of bail/ verification/ injunctions/ release of vehicles, property/ custody of children/ security bonds/ Indemnities Ex-gratia compensations to be made online.

14. 	The judiciary in our country discharges basic function of adjudication of disputes, interpretation of statutes, and enforcement and  rule of law.    These are  areas, which require use of discretion by the judge or the member of adjudicatory body such as Tribunals and Forums set up by various legislations.  The use of discretion will continue to require human intervention at every level, and thus  full automation of judicial function is not possible.  The IT Act, 2000 has amended many statutes, to utilise the benefits of e-governance for judicial purposes.  Electronic records and digital signatures are now legally recognised.   There are provisions of notifications in electronical gazette.  The service of summons is now provided to be made by e-mails and videoconferencing can be utilised for taking evidence and for remand purposes under Criminal Procedure Code.  The Supreme Court has also permitted use of videoconferencing facility for recording statements of witnesses.  The amendment by IT Act, 2000 in IPC, Indian Evidence Act, Bankers Books Evidence Act and Reserve Bank of India Act has now enabled extensive use of ICT applications in judiciary.

15.	I thank you for giving me an opportunity to speak in this conference.

*******